1. Objective

The goal is to modernize the existing ERP system (currently built using Tkinter) into a scalable, web-based platform and integrate an advanced Document Management System (DMS) with intelligent automation and AI capabilities.

This solution aims to:

- Reduce manual effort

- Improve data accuracy

- Enable faster decision-making

- Provide centralized visibility across operations

2. System Architecture Overview

The system will be designed as a modular architecture with three primary layers:

- ERP Core System – Handles business operations (PO, Gate Entry, Inventory, etc.)

- Document Management System (DMS) – Centralized storage and management of all documents

- AI & Intelligence Layer – Enables automation, insights, and smart interactions

3. Phase 1: ERP Core System (Web-Based)

Approach

Rebuild the existing desktop-based ERP into a web-based application for better scalability, usability, and accessibility.

Proposed Tech Stack

- Frontend: React / Next.js

- Backend: FastAPI (Python)

- Database: PostgreSQL

- Authentication: Role-based access control (Admin, Finance, Operations)

Key Modules (Based on Current System)

- Purchase Order Management

- Gate Entry Management

- Inventory / Store Management

- Vendor Management

Improvements

- Clean and user-friendly UI

- Faster data entry and validation

- Centralized access across departments

4. Phase 2: Document Management System (DMS)

Core Features

- Centralized document repository (POs, invoices, GRNs, waybills, etc.)

- Role-based document access

- Document tagging and categorization

- Integrated document viewer (no download required)

- Advanced search (by keyword, vendor, date, document type)

Integration with ERP

- Each ERP transaction automatically links to its related documents

- Documents can be accessed directly from ERP modules

5. Phase 3: AI & Intelligent Features

5.1 Document Q&A System

- Users can query documents using natural language

- Example queries:

  - “What is the total PO value?”

  - “What are the payment terms?”

- Enables faster extraction of key information

5.2 Smart Assistant (AI Agent)

- Supports operational tasks through commands:

  - “Create a PO”

  - “Show pending approvals”

- Reduces navigation effort and speeds up workflows

6. Advanced & Innovative Features

6.1 Automated Data Extraction (Document Intelligence)

- Automatically extract structured data from uploaded documents:

  - Vendor name

  - Invoice amount

  - Dates and terms

- Auto-fill ERP fields based on extracted data

- Reduces manual data entry and errors

6.2 Cross-Document Validation System

- Automatically compare:

  - Purchase Order vs Invoice

  - Invoice vs GRN

- Detect mismatches in:

  - Quantity

  - Price

  - Material specifications

- Generate alerts for inconsistencies

6.3 Workflow Intelligence

- Dynamic approval workflows based on business rules

- Example:

  - High-value POs trigger additional approval levels

- Automated notifications for delays or pending actions

6.4 Transaction Timeline View

- Unified timeline for each transaction:

  - PO Creation

  - Approval

  - Gate Entry

  - Invoice

  - Payment

- Improves traceability and visibility

6.5 Intelligent Search System

- Semantic search across documents and transactions

- Ability to retrieve results based on meaning, not just keywords

6.6 Predictive Insights

- Analyze historical data to:

  - Identify delays

  - Predict procurement needs

  - Highlight inefficiencies

7. Process Automation with Approval Control

- Automate repetitive processes such as:

  - PO creation

  - Approval routing

  - Document handling

- Ensure validation checkpoints before final submission

- Maintain audit logs for accountability

8. Data Analytics & Dashboard

- Real-time dashboards displaying:

  - Procurement metrics

  - Operational performance

  - Financial summaries

- Customizable views based on user roles

- Early identification of issues and opportunities